毕业论文（设计）任务书

论文（设计）中文题目：针对CAPWAP协议的安全分析工具设计与实现

| 论文（设计）的主要内容与要求： 无线接入控制设备通常采用 AP/AC 集中控制架构，其典型组成包括无线接入点（Access Point，简称 AP）和无线接入控制器（Access Controller，简称 AC）。AP 主要负责为终端设备提供无线接入服务，AC 负责对多个 AP 进行集中管理与控制，在企业、校园等大规模无线网络场景中实现统一配置、状态监控以及无缝漫游、负载均衡等功能。 AP 与 AC 之间通常通过 CAPWAP（Control And Provisioning of Wireless Access Points）协议进行通信。该协议定义了 AP 自动发现 AC、控制状态机运行、配置下发以及终端数据通过 CAPWAP 隧道进行封装与转发等机制，实现了无线网络控制面与数据面的分离。 本课题以 AP/AC 架构下的 CAPWAP 协议为研究对象，主要内容包括：系统学习 CAPWAP 协议标准与工作流程，分析 AP 与 AC 交互过程中的关键实现机制；基于开源协议框架 OpenCAPWAP，在虚拟机环境中搭建 AP 与 AC 的仿真系统；在此基础上，设计并实现一套面向 CAPWAP 协议的模糊测试工具，对协议报文解析与状态转换逻辑进行测试与分析；最终选取典型 AP/AC 设备进行实验验证，评估所实现工具的有效性。 学生应具备计算机网络和程序设计基础，掌握至少一种常用编程语言，并能够查阅和理解相关技术文档。前期需完成 CAPWAP 协议文献调研，熟悉 OpenCAPWAP 框架及虚拟机实验环境，了解典型AP/AC设备部署场景和方法，为后续研究和实现工作做好准备。 本课题侧重协议分析与工程实践，研究难度和工作量适中，符合计算机科学与技术专业本科毕业设计要求，能够有效锻炼学生综合运用专业知识解决实际问题的能力。 |  |  |  |
| --- | --- | --- | --- |
| 进 度 安 排 |  |  |  |
| 序号 | 论文（设计）工作内容 |  | 时间（起止周数） |
| 1 | 明确课题方向，查阅 CAPWAP 相关文献与标准。。 |  | 第1周至第2周 |
| 2 | 学习CAPWAP协议流程，熟悉OpenCAPWAP架构 |  | 第3周至第4周 |
| 3 | 学习常见模糊测试工具，熟悉使用流程。 |  | 第5周至第6周 |
| 4 | 搭建虚拟机环境，运用OpenCAPWAP实现AP/AC的仿真部署。 |  | 第7周至第8周 |
| 5 | 分析协议报文，设计 CAPWAP 模糊测试方案。 |  | 第9周至第10周 |
| 6 | 实现并运行模糊测试工具，分析异常结果。 |  | 第11周至第12周 |
| 7 | 在典型 AP/AC 设备上进行测试验证。 |  | 第13周至第14周 |
| 8 | 撰写并完善毕业论文，准备答辩。 |  | 第15周至第16周 |
| 主要参考文献： [1] Stanley D, Montemurro M, Calhoun P R. Control And Provisioning of Wireless Access Points (CAPWAP) Protocol Specification[S]. RFC 5415, 2009. [2] Calhoun P, Montemurro M, Stanley D. Control And Provisioning of Wireless Access Points (CAPWAP) Architecture[S]. RFC 5416, 2009. [3] IEEE Standard for Information Technology—Telecommunications and Information Exchange Between Systems—Local and Metropolitan Area Networks—Specific Requirements—Part 11: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) Specifications[S]. IEEE Std 802.11, 2016. [4] Cacace F, Iannello G, Vollero L. OpenCAPWAP: An open source CAPWAP implementation for the management and configuration of WiFi hotspots[J]. Computer Networks, 2009, 53(2): 217-230. [5] Agostini E, Bernaschi M, Vellucci M, Vollero L. OpenCAPWAP v2.0: The new open-source implementation of the CAPWAP protocol[J]. International Journal of Network Management, 2016, 26(6): 537-552. [6] Miller B P, Fredriksen L, So B. An Empirical Study of the Reliability of UNIX Utilities[J]. Communications of the ACM, 1990, 33(12): 32-44. [7] Jiang S, Zhang Y, Li J, Yu H, Luo L, Sun G. A Survey of Network Protocol Fuzzing: Model, Techniques and Directions[J/OL]. arXiv:2402.17394, 2024. [8] Fioraldi A, Maier D, Eißfeldt H, Heuse M. AFL++: Combining Incremental Steps of Fuzzing Research[C]//Proceedings of the 14th USENIX Workshop on Offensive Technologies (WOOT 2020). Berkeley, CA: USENIX Association, 2020. [9] Pham V T, Böhme M, Roychoudhury A. AFLNet: A Greybox Fuzzer for Network Protocols[C]//Proceedings of the 13th IEEE International Conference on Software Testing, Verification and Validation (ICST 2020). IEEE, 2020: 460-465. [10] Antonio Nappa. Fuzzing Against the Machine[M]. 北京: 人民邮电出版社, 2025. [11] James Forshaw. Attacking Network Protocols: A Hacker’s Guide to Capture, Analysis, and Exploitation[M]. 北京: 人民邮电出版社, 2025. [12] 华为技术认证: HCNA-WLAN 学习指南[M]. 北京: 人民邮电出版社, 2016. [13] Web 前端 黑客技术解密[M]. 北京: 电子工业出版社, 2013. |  |  |  |
| 指导教师签字： 校外指导教师签字： 2025年12月22日 |  | 学生签字： 2025年12月22日 |  |

说明：

1．任务书由指导教师填写，一般于第七学期（五年制第九学期）第20周前下达给学生。

2．学生签字时间就是任务下达时间（学生接受任务时间）。